DATE : JANUARY - 7
- It’s quiet hard to implement DDR so I’m trying to implement first only one edge data trasnfer then we can go ahead for DDR
- ½ master module is completed
DATE : JANUARY – 8
- few changes made in both fsm and completed verilog for both module
- currently debugging
DATE : JANUARY – 9
- ACK driven by both at a time = solved
- Complete header coming after one clock delay
- Problem : one clock cycle delay, send_data counter stucked
DATE : JANUARY – 10
- Problem : RECEIVE_COUNT stucked =====> SOLVED
- Probelem : read/write decision ====> SOLVED
- one clock cycle delay ====> SOLVED conceptually misunderstood